Phase 1: MVP & Validation

AI-Powered Personalized Children’s Storybook Platform

Complete Technical Implementation Blueprint

Target: 0–50 books/month  |  Timeline: 2–3 weeks to first book  |  Compute: ~$1.50/book

Prepared: March 2026  |  Stack: React/Vite + NestJS + Replicate API

# 1. Executive Summary

This document provides a complete, implementation-ready blueprint for building Phase 1 (MVP) of an AI-powered personalized children’s storybook platform. The MVP validates the core product loop: a parent uploads their child’s photo, receives a personalized illustrated storybook preview within 5–10 minutes, and can order a printed hardcover for delivery.

Core Metrics for Phase 1: 0–50 books/month, compute cost under $2/book, time-to-first-book under 10 minutes, at least 85% identity preservation across pages, and end-to-end development in 2–3 weeks with a 2–3 person team.

## 1.1 Technology Choices at a Glance

| Component | Choice | Why |
| --- | --- | --- |
| Image Generation | Replicate (flux-pulid) | $0.02/image, 15s latency, zero infra |
| Face Identity | PuLID-FLUX v0.9.1 | Best zero-shot ID for stylized output |
| Story Text | GPT-4o-mini / Claude Haiku | $0.04–0.08 per story, excellent quality |
| Frontend | React + Vite + react-pageflip | Flipbook preview, fast dev cycle |
| Backend | NestJS + BullMQ + Redis | Job orchestration, webhooks, queues |
| PDF Assembly | Puppeteer (HTML → PDF) | CSS layout control, image compositing |
| Print Fulfillment | Lulu Print API | Global shipping, no minimums, sandbox |
| Payments | Razorpay (India) / Stripe | UPI + cards + international |
| Storage | AWS S3 / Cloudflare R2 | Generated images + PDF hosting |

# 2. System Architecture Overview

The MVP uses a simple three-tier architecture: React frontend for the user journey, NestJS backend for orchestration and API integration, and Replicate’s serverless GPU infrastructure for AI image generation. No self-hosted GPU servers are needed in Phase 1.

## 2.1 User Flow (Happy Path)

- Parent lands on homepage, selects a story theme (e.g., “The Tooth Fairy”, “Dinosaur Adventure”)

- Uploads child’s photo (frontal face, clear lighting) + enters name, age, gender

- Backend triggers story generation (LLM) + face analysis (InsightFace via Replicate)

- 30 image generation jobs queued via BullMQ, running 5 in parallel on Replicate

- Real-time progress pushed to frontend via WebSocket (SSE alternative)

- Preview rendered in react-pageflip flipbook component

- Parent reviews, approves, pays (Razorpay/Stripe)

- PDF assembled (Puppeteer), uploaded to S3, print job created via Lulu API

- Lulu prints, ships, sends tracking webhook back to backend

## 2.2 Component Diagram

Frontend (React/Vite on Vercel/Netlify) → Backend (NestJS on Railway/Render) → Redis (Upstash/Railway) → BullMQ Workers → Replicate API (GPU) + OpenAI API (LLM) → S3 (images/PDFs) → Lulu API (print/ship)

Hosting recommendation for MVP: Railway.app ($5/mo hobby plan) for NestJS + Redis. Vercel free tier for React frontend. Upstash Redis if Railway Redis is insufficient. Total infrastructure cost: $5–20/month before any books are generated.

# 3. Image Generation Pipeline (The Core Engine)

This is the heart of the product. Each storybook page requires generating an illustrated scene featuring the child’s cartoon likeness. The pipeline must solve two problems simultaneously: converting a real photo into a cartoon style, and keeping that cartoon character consistent across 30 different scenes.

## 3.1 Model Choice: Replicate flux-pulid

Endpoint: replicate.com/bytedance/flux-pulid

Cost: ~$0.02/image (15 seconds on A100 80GB)

Total runs to date: 2.5M+ (proven production reliability)

PuLID-FLUX v0.9.1 uses contrastive alignment to inject face identity into FLUX.1-dev’s generation process. For stylized/cartoon output, set id_weight to 0.8–1.0 and start_step to 0–1 (lower = more identity similarity). For the MVP, every image prompt includes a consistent style suffix to maintain visual coherence across pages.

### 3.1.1 API Integration (NestJS Service)

Install the Replicate Node.js client:

npm install replicate

Core service implementation:

// src/image-generation/replicate.service.ts

import Replicate from 'replicate';

@Injectable()

export class ReplicateService {

private replicate = new Replicate({

auth: process.env.REPLICATE_API_TOKEN,

});

async generateStoryImage(

faceImageUrl: string,

scenePrompt: string,

stylePrompt: string,

): Promise<string> {

const fullPrompt = `${scenePrompt}. ${stylePrompt}`;

const output = await this.replicate.run(

'bytedance/flux-pulid',

{

input: {

main_face_image: faceImageUrl,

prompt: fullPrompt,

num_steps: 20,

id_weight: 0.9,

start_step: 1,

guidance: 4,

true_cfg: 1.5,

width: 1024,

height: 1024,

num_outputs: 1,

output_format: 'png',

},

}

);

// output is a FileOutput object

const imageUrl = output[0]?.url?.() || output[0];

return imageUrl; // Upload to S3 from here

}

}

### 3.1.2 Style Prompt Strategy (The “Style Suffix”)

Every image generation call appends an identical style suffix to ensure visual consistency. This is the single most important prompt engineering decision for the MVP.

Recommended style suffix:

const STYLE_SUFFIX = `children's book illustration, soft watercolor

style, warm pastel colors, gentle lighting, whimsical and

magical atmosphere, picture book quality, detailed background,

child-friendly, professional illustration, 4K quality`;

Negative prompt (append to every call):

const NEGATIVE_PROMPT = `scary, violence, weapons, dark, horror,

realistic photo, 3d render, anime, text, watermark, blurry,

deformed face, extra limbs, bad anatomy`;

For each story theme, also define a theme-specific style modifier. For example, a fairy tale story adds “enchanted forest, sparkles, fairy dust, magical glow” to the suffix.

### 3.1.3 Character Reference Sheet

Before generating story pages, generate a single “reference sheet” image of the cartoon character in a neutral pose, front-facing, full-body. This image serves as the visual anchor and is used as the face reference for all subsequent page generations.

Reference sheet prompt:

"A full-body front view of a [age]-year-old [gender] child named

[name], standing in a neutral pose, facing the camera, smiling

gently. [STYLE_SUFFIX]"

Store this reference image in S3. Use its URL as main_face_image for all 30 page generations. This single decision dramatically reduces character drift because all pages reference the same canonical cartoon version of the child, not the original photo.

### 3.1.4 Face Consistency Verification

Not every generated image will have acceptable identity preservation. Implement an automated quality gate:

- After each image generation, extract face embeddings using InsightFace (or use Replicate’s face analysis model)

- Compare cosine similarity between the reference sheet face and each generated page face

- Threshold: cosine similarity > 0.55 for stylized/cartoon output (lower than photo-realistic)

- Pages below threshold are automatically re-queued for regeneration (up to 3 retries)

- Budget 45 total generations for 30 pages (50% retry overhead)

MVP shortcut: Skip automated verification in v0.1 and rely on manual review. Add automated verification in the second iteration once you have data on failure rates.

# 4. Story Generation Pipeline

The LLM generates both the narrative text (what the parent reads aloud) and structured scene descriptions (what the image generation model uses as prompts). These are generated in a single API call with a carefully structured system prompt.

## 4.1 LLM Choice and Cost

| Model | Cost/Story (~4K tokens) | Quality | Speed |
| --- | --- | --- | --- |
| GPT-4o-mini | $0.04–0.06 | Excellent for children’s stories | ~3–5 sec |
| Claude 3.5 Haiku | $0.06–0.10 | Excellent, slightly more creative | ~3–6 sec |
| Gemini 2.0 Flash | $0.02–0.04 | Good, budget option | ~2–4 sec |

Recommendation: GPT-4o-mini for the MVP. Best balance of quality, cost, and speed. Switch to Claude Haiku if you need more creative/nuanced storytelling.

## 4.2 System Prompt Template

The system prompt is the most critical piece of prompt engineering. It must produce both reader-facing story text and machine-readable scene descriptions in a single structured output.

You are a children's book author creating a personalized story.

CHILD DETAILS:

- Name: {childName}

- Age: {childAge}

- Gender: {childGender}

STORY THEME: {storyTheme}

STORY DESCRIPTION: {storyDescription}

CHARACTER VISUAL DESCRIPTION (use in every scene_prompt):

{characterDescription}

Generate a 16-page children's story (for ages 4-7).

Each page has 2-3 short sentences of story text.

Output ONLY valid JSON in this exact format:

{

"title": "Story Title",

"pages": [

{

"page_number": 1,

"story_text": "Reader-facing story text...",

"scene_prompt": "Detailed image prompt...",

"character_pose": "standing/sitting/running/etc",

"emotion": "happy/curious/surprised/etc",

"setting": "Brief setting description"

}

]

}

CRITICAL RULES:

- Use {childName} in every page's story_text

- scene_prompt must include the CHARACTER VISUAL DESCRIPTION

- scene_prompt must describe: setting, lighting, character

position, expression, action, and camera angle

- Keep vocabulary appropriate for ages 4-7

- Story must have a clear beginning, middle, and end

- Include themes of courage, kindness, or curiosity

- No violence, scary imagery, or inappropriate content

## 4.3 Character Description Template

This reusable block is injected into every scene prompt to anchor the character’s appearance across pages:

"A [age]-year-old [gender] child with [hair color] [hair style]

hair, [skin tone] skin, wearing a [outfit color] [outfit type],

[eye color] eyes, [build] build"

How to derive this: In v0.1, ask the parent to provide hair color, skin tone, and outfit color during upload. In v0.2, use a vision model (GPT-4o, Claude) to automatically extract these attributes from the uploaded photo.

# 5. Job Orchestration (BullMQ Pipeline)

A 30-page storybook involves ~35 async operations: 1 story generation + 1 reference sheet + 30 page images + 1 PDF assembly + 1 S3 upload + 1 Lulu print job. BullMQ’s FlowProducer pattern orchestrates this as a dependency tree.

## 5.1 Queue Architecture

| Queue Name | Concurrency | Job Type | Timeout |
| --- | --- | --- | --- |
| story-generation | 3 | LLM API call | 30 sec |
| image-generation | 5 | Replicate API call | 120 sec |
| pdf-assembly | 2 | Puppeteer render | 60 sec |
| print-fulfillment | 1 | Lulu API call | 30 sec |

## 5.2 Flow Structure

// src/book-generation/book.flow.ts

import { FlowProducer } from 'bullmq';

const flowProducer = new FlowProducer({ connection: redisOpts });

async function createBookFlow(orderData) {

const { childName, childAge, faceImageUrl, storyTheme } = orderData;

// Parent job waits for all children to complete

const flow = await flowProducer.add({

name: 'assemble-book',

queueName: 'pdf-assembly',

data: { orderId: orderData.id },

children: [

// Step 1: Generate story text

{

name: 'generate-story',

queueName: 'story-generation',

data: { childName, childAge, storyTheme },

},

// Step 2: Generate reference sheet (depends on nothing)

{

name: 'generate-reference-sheet',

queueName: 'image-generation',

data: { faceImageUrl, type: 'reference' },

},

// Step 3: 30 page images are added dynamically

// after story-generation completes (see worker)

],

});

return flow;

}

Key pattern: The story-generation worker, once complete, dynamically adds 30 image-generation child jobs to the parent flow using job.addChildJob(). Each image job receives the scene_prompt from the LLM output and the reference sheet URL.

## 5.3 Progress Tracking

Each image-generation worker calls job.updateProgress(pageNumber / totalPages) as images complete. The NestJS backend exposes a WebSocket/SSE endpoint that clients subscribe to:

// Frontend receives:

{ event: 'progress', data: { orderId, page: 12, total: 30,

status: 'generating', imageUrl: '/preview/page-12.jpg' } }

This enables a real-time progress bar in the frontend showing each page as it’s generated, with thumbnail previews appearing one by one.

## 5.4 Error Handling and Retries

- All jobs: 3 retries with exponential backoff (5s, 15s, 45s)

- Image generation: if Replicate returns error or face verification fails, retry with slightly modified prompt (add “clear face, front-facing”)

- Partial failure: if 2+ pages fail after all retries, mark order as “needs review” and alert admin

- Dead letter queue: failed jobs move to DLQ for manual inspection

- Redis config: version 5.0+, maxmemory-policy=noeviction, AOF persistence enabled

# 6. Frontend Implementation

The frontend is a React/Vite single-page application with four key screens: landing/theme selection, photo upload + personalization, real-time generation progress, and the book preview/checkout.

## 6.1 Key Pages

| Page | Route | Key Components |
| --- | --- | --- |
| Landing | / | Story theme cards, hero section, CTA |
| Personalize | /create/:themeId | Photo upload (face detect), name/age form |
| Generating | /order/:orderId/progress | Progress bar, page thumbnails appearing |
| Preview | /order/:orderId/preview | react-pageflip flipbook, buy button |
| Checkout | /order/:orderId/checkout | Address form, Razorpay/Stripe payment |
| Confirmation | /order/:orderId/confirmation | Order summary, tracking (later) |

## 6.2 Book Preview Component (react-pageflip)

The preview screen is the emotional climax of the user journey. Parents see their child as the hero of a beautifully illustrated storybook. This must feel premium.

npm install react-pageflip

// BookPreview.tsx

import HTMLFlipBook from 'react-pageflip';

import { forwardRef, useRef } from 'react';

const BookPage = forwardRef(({ page }, ref) => (

<div ref={ref} className='book-page'>

<img src={page.imageUrl} alt={`Page ${page.number}`} />

<p className='story-text'>{page.storyText}</p>

</div>

));

function BookPreview({ pages }) {

const bookRef = useRef();

return (

<div className='book-container'>

<HTMLFlipBook

ref={bookRef}

width={500} height={500}

size='stretch'

showCover={true}

maxShadowOpacity={0.5}

mobileScrollSupport={true}

>

{pages.map(page => (

<BookPage key={page.number} page={page} />

))}

</HTMLFlipBook>

<div className='controls'>

<button onClick={() =>

bookRef.current.pageFlip().flipPrev()

}>Previous</button>

<button onClick={() =>

bookRef.current.pageFlip().flipNext()

}>Next</button>

</div>

</div>

);

}

## 6.3 Photo Upload with Face Detection

Use a client-side face detection library to validate the uploaded photo before sending to the server. This prevents wasted API calls on photos without clear faces.

- Library: face-api.js (TensorFlow.js-based, runs in browser, ~2MB model)

- Validate: exactly 1 face detected, face size > 20% of image, frontal orientation

- Crop: auto-crop to face region with 40% padding for context

- Compress: resize to 1024x1024 max, JPEG quality 85%, before upload

- Feedback: show green overlay on detected face with “Great photo!” message

# 7. PDF Assembly for Print

## 7.1 Approach: HTML → PDF via Puppeteer

Rather than using low-level PDF libraries, compose each page as an HTML/CSS layout and render to PDF using Puppeteer. This gives full CSS layout control, easy text overlay on images, and consistent rendering.

npm install puppeteer

Page spec for children’s books: 8.5" x 8.5" square trim, 0.125" bleed on all sides, 0.5" safe margin, 300 DPI minimum, sRGB color space (CMYK conversion handled by print partner).

Effective image resolution: For 8.5" at 300 DPI, each page image should be at least 2550 x 2550 pixels. Since Replicate generates 1024x1024, upscale using Real-ESRGAN (available on Replicate as nightmareai/real-esrgan) to 4096x4096 before compositing. This adds ~$0.005/image and 5 seconds.

## 7.2 Page Layout

Each storybook page is a full-bleed illustration with text overlaid at the bottom. The HTML template per page:

<div class='page' style='width:8.75in; height:8.75in;'>

<!-- 8.5 + 0.125 bleed on each side -->

<img src='page-image.png'

style='width:100%; height:100%; object-fit:cover;' />

<div class='text-overlay'

style='position:absolute; bottom:0.5in;

left:0.625in; right:0.625in;

background:rgba(255,255,255,0.85);

padding:12px 16px; border-radius:8px;'>

<p style='font-family:Georgia; font-size:14pt;

line-height:1.6; color:#333;'>

{storyText}

</p>

</div>

</div>

Puppeteer renders this to a single-page PDF per page, then all pages are merged into one interior PDF using pdf-lib (npm install pdf-lib).

## 7.3 Cover PDF

The cover is a separate single-page PDF with spine calculation. Lulu requires a one-piece cover (front + spine + back) as a single PDF. For a 32-page interior on standard paper:

- Spine width: approximately 0.08" (Lulu provides a calculator based on page count and paper type)

- Total cover width: back (8.625") + spine (0.08") + front (8.625") = 17.33"

- Total cover height: 8.75" (8.5" + 0.25" bleed)

- Front cover features: title, child’s name, the reference sheet character image

# 8. Print Fulfillment (Lulu API)

Lulu’s Print API handles printing, binding, and global shipping with no minimum order quantities. The API is RESTful with JSON payloads and OAuth2 authentication.

## 8.1 Setup

- Create account at developers.lulu.com

- Generate API key + secret from the Developer Portal

- Use sandbox environment (developers.sandbox.lulu.com) for testing — no charges incurred

- Sandbox orders simulate the full flow but don’t actually print

## 8.2 Product Specification

Pod Package ID for 8.5x8.5 hardcover, color, standard paper:

0850X0850FCSTDCW080CG

This is a 27-character code encoding trim size, binding, ink, paper, and cover finish. Decode: 0850X0850 (8.5"x8.5") + FC (full color) + STD (standard) + CW (coated white paper) + 080 (80lb) + CG (casewrap gloss hardcover).

## 8.3 API Flow

// Step 1: Upload interior + cover PDFs to your S3

// Lulu downloads from your URLs

// Step 2: Create print job

POST https://api.lulu.com/print-jobs/

{

"line_items": [{

"external_id": "order-abc123",

"title": "When Maya Met the Tooth Fairy",

"cover": {

"source_url": "https://your-s3/cover.pdf"

},

"interior": {

"source_url": "https://your-s3/interior.pdf"

},

"pod_package_id": "0850X0850FCSTDCW080CG",

"quantity": 1

}],

"shipping_address": {

"name": "Parent Name",

"street1": "123 Main St",

"city": "Mumbai",

"state_code": "MH",

"country_code": "IN",

"postcode": "400001",

"phone_number": "+91XXXXXXXXXX"

},

"shipping_level": "MAIL"

}

Shipping options: MAIL (10–17 business days, cheapest), PRIORITY_MAIL (5–10 days), GROUND (5–7 days US only), EXPEDITED (2–3 days), EXPRESS (1–2 days).

## 8.4 Webhooks

Register a webhook to receive order status updates:

- PRINT_JOB_STATUS_CHANGED: triggers when job moves to PRODUCTION, SHIPPED, DELIVERED, CANCELLED

- Webhook payload includes tracking number and carrier info when shipped

- Validate webhook signature using Lulu-HMAC-SHA256 header with your API secret

## 8.5 Cost Per Book (Estimated)

| Component | India Shipping | US Shipping |
| --- | --- | --- |
| Print (8.5x8.5 HC, 32 pages) | $6–8 | $6–8 |
| Shipping (standard) | $5–8 | $4–6 |
| AI Compute (images + LLM) | $1.50–2.00 | $1.50–2.00 |
| Total COGS | $12.50–18.00 | $11.50–16.00 |
| Suggested retail price | ₹1,999–2,499 (~$24–30) | $34.99–44.99 |
| Gross margin | ~40–55% | ~50–65% |

# 9. Database Schema (PostgreSQL)

Minimal schema for MVP. Use Prisma ORM with NestJS for type-safe database access.

// schema.prisma (key models)

model Order {

id          String   @id @default(cuid())

status      OrderStatus @default(PENDING)

childName   String

childAge    Int

storyTheme  String

faceImageUrl String

referenceSheetUrl String?

storyJson   Json?

interiorPdfUrl String?

coverPdfUrl String?

luluJobId   String?

trackingNumber String?

customerEmail String

shippingAddress Json

paymentId   String?

amount      Decimal

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

pages       Page[]

}

model Page {

id          String @id @default(cuid())

orderId     String

order       Order  @relation(fields: [orderId])

pageNumber  Int

storyText   String

scenePrompt String

imageUrl    String?

status      PageStatus @default(QUEUED)

retryCount  Int @default(0)

similarity  Float?

}

enum OrderStatus {

PENDING GENERATING PREVIEW_READY

PAYMENT_PENDING PAID PRINTING

SHIPPED DELIVERED CANCELLED

}

enum PageStatus {

QUEUED GENERATING COMPLETED FAILED

}

# 10. Story Templates (Start with 3–5)

The MVP launches with 3–5 pre-designed story themes. Each theme includes a fixed narrative arc with personalization slots, pre-designed scene compositions (camera angles, settings, character positions per page), and a theme-specific style modifier for the image prompts.

## 10.1 Recommended Launch Themes

| Theme | Age | Pages | Key Scenes |
| --- | --- | --- | --- |
| The Tooth Fairy Visit | 4–7 | 16 | Wiggling tooth, fairy arrives, tooth exchange, gift reveal |
| Dinosaur Valley Adventure | 4–7 | 16 | Portal discovery, meeting friendly dinos, riding, returning home |
| The Moon Princess/Prince | 3–6 | 16 | Wishing on star, flying to moon, moon palace, return with gift |
| My First Day of School | 3–5 | 12 | Getting ready, bus ride, classroom, making friends, pickup |
| The Underwater Kingdom | 4–7 | 16 | Beach discovery, diving in, mer-people, treasure, surfacing |

## 10.2 Template Structure

Each template is a JSON file containing:

- Fixed scene descriptions per page (setting, camera angle, character pose)

- Personalization slots ({childName}, {childAge}, {pronoun})

- LLM system prompt tailored to the theme

- Style modifiers specific to the theme (e.g., underwater scenes add “coral, bubbles, ocean blue”)

Hybrid approach: For v0.1, use fully pre-written story text with personalization slots (fastest, most controlled). For v0.2, switch to LLM-generated stories using the template as a structured outline (more variety, still guided).

# 11. Development Timeline (2–3 Weeks)

| Week | Tasks | Deliverable |
| --- | --- | --- |
| Week 1 (Days 1–3) | Replicate integration, style prompt R&D, face consistency tests. Generate 50+ test images to nail the style. | Working image gen pipeline with consistent style |
| Week 1 (Days 4–5) | Story template creation (3 themes), LLM integration, scene prompt generation. | Story gen endpoint returns structured JSON |
| Week 2 (Days 1–3) | BullMQ pipeline, progress tracking WebSocket, S3 upload flow, PDF assembly via Puppeteer. | Full async pipeline: order → images → PDF |
| Week 2 (Days 4–5) | React frontend: upload, progress, flipbook preview. react-pageflip integration. | Complete user flow through preview |
| Week 3 (Days 1–2) | Lulu API integration (sandbox), payment integration (Razorpay/Stripe), order management. | End-to-end: order → pay → print |
| Week 3 (Days 3–5) | Testing with real photos, style iteration, edge cases, deploy to production. | Live MVP accepting orders |

Critical path: Image generation quality is the longest pole. Spend 2–3 full days just testing Replicate’s flux-pulid with different prompts, id_weights, start_steps, and style suffixes before writing any other code. The quality of these images determines whether parents will buy.

# 12. Total Cost Breakdown (MVP)

## 12.1 Monthly Infrastructure

| Service | Tier | Cost/Month |
| --- | --- | --- |
| Railway (NestJS + Redis) | Hobby | $5 |
| Vercel (React frontend) | Free | $0 |
| PostgreSQL (Neon/Supabase) | Free tier | $0 |
| S3 / Cloudflare R2 | Pay-as-you-go | $1–5 |
| Domain + DNS | Annual | ~$1 |
| Total fixed infra |  | $7–11/month |

## 12.2 Per-Book Variable Cost

| Component | Cost |
| --- | --- |
| 30 images via Replicate flux-pulid (45 generations) | $0.90 |
| Image upscaling (30 x Real-ESRGAN) | $0.15 |
| Story generation (GPT-4o-mini) | $0.05 |
| Reference sheet generation | $0.02 |
| S3 storage + bandwidth | $0.02 |
| Total AI/compute per book | $1.14 |
| Print + ship (Lulu, varies by destination) | $11–16 |
| Payment processing (2.5%) | $0.75–1.00 |
| Total COGS per book | $13–18 |

# 13. What to Explicitly Skip in Phase 1

These are intentional omissions to ship faster. Each has a clear Phase 2 upgrade path.

- Self-hosted GPU (ComfyUI) — use Replicate APIs; migrate when you hit 500+ books/month

- Automated face consistency scoring — manually review for first 50 orders, then automate

- Per-child LoRA fine-tuning — zero-shot PuLID is sufficient for MVP quality

- Multiple characters in one scene — V1 is single-child stories only

- Audio narration / read-aloud — PDF-only for MVP; add TTS in Phase 2

- User accounts and order history — email-based order tracking only; add accounts in Phase 2

- Multi-language stories — English only for MVP; add Hindi, Tamil, etc. in Phase 2

- Digital-only (PDF) product tier — physical book only for MVP; add digital tier in Phase 2

- A/B testing infrastructure — not needed at <50 books/month

- Admin dashboard — use direct database queries + Lulu Developer Portal for order management

# 14. Success Metrics for Phase 1 Validation

Phase 1 is validated if the following metrics are achieved within 60 days of launch:

| Metric | Target | How to Measure |
| --- | --- | --- |
| Conversion: upload → preview | >50% | Analytics (upload events / preview views) |
| Conversion: preview → purchase | >15% | Analytics (preview views / orders) |
| Identity preservation score | >85% similarity | Manual review + cosine similarity samples |
| Parent satisfaction (post-delivery) | >4.2/5 stars | Email survey after delivery |
| Time from upload to preview | <10 minutes | Backend logs (order created → preview ready) |
| Return/complaint rate | <5% | Support tickets / total orders |
| Orders per month | >20 by month 2 | Order count |

The single most important signal: Do parents share photos of the physical book on social media? Organic sharing is the strongest indicator of product-market fit for personalized children’s products. Track this by including a branded card inside each book with a hashtag and QR code.

# 15. Immediate Next Steps

- Create a Replicate account, get API token, and spend 2 days testing flux-pulid with children’s photos (use stock photos first). Nail the style suffix and id_weight settings.

- Write the first story template (Tooth Fairy) as a JSON file with all scene prompts.

- Set up Railway project with NestJS boilerplate + Redis + BullMQ.

- Create Lulu sandbox account and test a print job with placeholder PDFs.

- Build the React frontend with photo upload and react-pageflip preview.

- Wire everything together and generate 5 complete test books end-to-end.

- Order one physical copy from Lulu to verify print quality with AI-generated illustrations.

- Set up Razorpay/Stripe, deploy, and announce to 10 beta families for feedback.

End of Phase 1 MVP Blueprint